BariAccess Beta Build Spec

10-Day Production Sprint (v3 — May 6 afternoon)

| Version | v3 (May 6 afternoon — nudges, V-tags, expanded cohort) |
| --- | --- |
| To | Zakiy |
| From | Valeriu E Andrei MD, President — BariAccess LLC |
| Production target | May 17, 2026 (Day 11 — full cohort embarked) |
| Day 11 trend report | May 18, 2026 (Zakiy → Val) |
| Belgrade flight | May 27, 2026 |
| Beta cohort | 11 people across 6 archetypes |

Updated timeline: May 17 / May 27. Adds 3 mid-day nudges, V-tag system, 11-person cohort.

Supersedes v2

# 1. Scope — What We're Building

A working beta of the Routine Bookshelf with timer-triggered FABs, three mid-day text nudges, and morning/evening JotForms for an 11-person cohort. Data collection runs May 7–May 17. Goal at Day 11: demonstrate V1/V2/V3/V4 score generation from real human routine + nudge + JotForm data.

This is a Wizard of Oz digital launch. No conversational AI in the app.

Per the May 6 lock, every captured data point carries a V-tag signature (V1/V2/V3/V4) — the same content can route to multiple V-streams. See BETA-VTAG-001 for the complete tag map.

# 2. The 11-Person Cohort

| # | Name | Archetype |
| --- | --- | --- |
| 1 | Val (Dr. Andrei) | Sedentary Executive (HQ-based, GLP-1) |
| 2 | Zakiy | Active Night-Shifter (high stress) |
| 3 | Nikita | Sedentary Day / Active Night |
| 4 | Costin | Traveling Strategist (high stress, GLP-1) |
| 5 | Victor | IT & Data Integration |
| 6 | Isaiah | Sedentary Day / Active Night (same as Nikita) |
| 7 | Grace | Methodical Achiever |
| 8 | Jennifer | Methodical Achiever |
| 9 | Madeline | Methodical Achiever |
| 10 | Pamela | Methodical Achiever |
| 11 | Donna | Methodical Achiever |

Methodical Achiever profile: High agency, detail-driven, evidence-based. Will read forms carefully and answer thoroughly. Personality-led archetype — daily routine pattern TBD per person via intake.

# 3. Scope — What We're NOT Building

•   Contextual Bookends (Protected / Challenging / Vulnerable / Exciting / Routine variants)

•   Voice recognition / voice analysis

•   Conversational AI on Ollie's Space

•   Memory Lane / Memory Snap auto-generation

•   Typewriter pacing animation, accessibility controls

•   Life Flower FAB / dynamic FAB discovery

•   Journal editing, export, filtering, multi-day scrolling

•   Free-text analysis on nudge replies (banked but not parsed)

# 4. Five Things Zakiy Needs From Val (Blockers)

Val delivers these by Friday May 8, end of day. Without them, May 17 production slips.

| # | Item | Status |
| --- | --- | --- |
| 1 | Grit Engine formula (multiplier rules) | Pending |
| 2 | Effort Score formula: E = 0.40·F + 0.30·C + 0.30·LC | Pending |
| 3 | Mood scoring scale | Pending |
| 4 | 110 FABs for cohort (10 × 11 people) | Partial — 50 done, 60 pending |
| 5 | V1–V4 mapping for beta | ✅ Delivered (BETA-VTAG-001) |

# 5. Data Collection Stack — Three Channels

| Channel | When | Format | Owner |
| --- | --- | --- | --- |
| Day 1 Baseline JotForm | May 11 (one-time, 2 sittings) | ~7 min | Val sends, cohort fills |
| AM Daily JotForm | Each morning, May 7–17 | ~2 min × 10 | Auto-fired |
| Mid-Day Text Nudges | 10 AM / 1 PM / 3:30 PM | ~30 sec × 10 | Auto-fired |
| PM Daily JotForm | Each evening, May 7–17 | ~3 min × 10 | Auto-fired |

Total cohort burden across 10 days: ~62 minutes per person.

# 6. Routine Bookshelf — Architecture

## 6.1 Time Segment Codes

| Segment | Codes | Color Logic |
| --- | --- | --- |
| Morning | AM1, AM2, AM3 | Green when complete, Orange when missed |
| Bar: Morning → Midday | A1, A2, A3, A4 | FAB placement zone |
| Midday | Mid1, Mid2, Mid3 | Green when complete, Orange when missed |
| Bar: Midday → Evening | B1, B2, B3, B4 | FAB placement zone |
| Evening | PM1, PM2, PM3 | Green when complete, Orange when missed |

## 6.2 Bookend Pair (warm-up + cool-down)

| Trigger | Action | Color State |
| --- | --- | --- |
| FAB scheduled time arrives | Warm-up Bookend card pops (mood + space tap) | Blue |
| User taps chat → card opens | Card renders on Rhythm Board | (interaction state) |
| User responds within window | Cool-down card pops (Yes/No/Skip + mood-after) | Green |
| No response within window | Bookshelf segment flips to missed | Orange |
| Critical FAB missed (e.g., GLP-1) | Segment flips Red | Red |

See BETA-BOOKEND-001 for full Bookend interaction spec.

## 6.3 Journal Log Integration

•   Cool-down card popup remains the primary interaction

•   Journal is a downstream display showing all completions chronologically

•   New CosmosDB container journal_entries (single write per cool-down)

## 6.4 Mid-Day Text Nudge System (NEW in v3)

| Time | Nudge | Format |
| --- | --- | --- |
| 10 AM | FAB Check (Protein • Hydration • Movement) | Y/N × 3 |
| 1 PM | Productivity & Mood Check | Y/N + 1–5 + Y/N |
| 3:30 PM | Lunch & Hunger Check | Y/N + 1–10 |

See BETA-NUDGE-001 for full templates and delivery logic.

Critical loop closure: AM JotForm Q5 (productivity prediction) connects to 1 PM Nudge Q1 (on-track check). Captures predicted vs actual productivity behavior.

## 6.5 V1–V4 Sub-JSON V-Tag Architecture (NEW in v3)

Per the May 6 Bookend Digital Signature lock, every captured data point carries a V-tag array. Same content can route to multiple V-streams; context classifier dictates which score it feeds. See BETA-VTAG-001 for full mapping.

## 6.6 Campaigns Feature (Web App Delivery)

•   Select cohort (all 11 members)

•   Set 10-day window (May 7 – May 17)

•   Schedule JotForms (AM, PM) and nudges (10 AM, 1 PM, 3:30 PM)

•   Delivery channel per cohort member (SMS / iMessage / WhatsApp / Email)

# 7. The 30-Day Synthetic Backfill

Day Zero shows historical trend so the app feels lived-in. Pipeline: cohort completes Day 1 Baseline + 90-day intake → Val runs through Claude with a synthetic-profile prompt → Claude generates 30 days of plausible prior routine data per user (FAB completion, mood traces, sleep windows, Journal entries) tagged synthetic: true → data lands in CosmosDB before user logs in.

# 8. End-of-Day Reporting

Owner: Zakiy runs the report nightly. Delivered to cohort the next morning.

•   Activity summary (pulled from Journal entries)

•   HRV (where wearable data exists)

•   Behavioral consistency index

•   Schedule adherence

•   Sleep score (where available)

•   Nudge compliance rate

•   Productivity-prediction match rate (AM Q5 vs 1 PM Nudge Q1)

Day 11 special report (May 18): Zakiy → Val full 30-day-trend update covering all 11 cohort members. This is the deliverable that lets Val plan Belgrade pitch (May 27).

# 9. Wearable Status

| Person | Device | Status |
| --- | --- | --- |
| Val (Dr. Andrei) | Oura Ring + Polar | ⚠️ Charger needed — procurement |
| Zakiy | Oura Ring + Polar | ✅ Active |
| Nikita | TBD | Pending — confirm by May 8 |
| Victor | TBD | Pending |
| Costin | TBD | Pending |
| Isaiah | TBD | Pending |
| Grace | TBD | Pending |
| Jennifer | TBD | Pending |
| Madeline | TBD | Pending |
| Pamela | TBD | Pending |
| Donna | TBD | Pending |

# 10. Production Timeline (v3)

| Date | Owner | Milestone |
| --- | --- | --- |
| Wed May 6 (today) | Val + Zakiy | Spec v3 + nudge templates + V-tag map delivered |
| Thu May 7 | Zakiy | Campaign launches — AM JotForm + 3 nudges + PM JotForm fire for all 11 |
| Fri May 8 | Val | Grit/Effort/Mood/V1–V4 deliverables to Zakiy |
| Sat May 9 – Sun May 10 | Zakiy | Routine Bookshelf + Bookend coding |
| Mon May 11 | Val | 90-Day Intake + Day 1 Baseline JotForm sent to all 11 |
| Tue May 12 – Wed May 13 | Both | Routines populated, synthetic backfill loaded |
| Thu May 14 – Fri May 16 | Both | Internal walkthrough, monitor live data |
| Sat May 17 | — | Day 11 — full cohort embarked, devices flowing data |
| Sun May 18 | Zakiy → Val | 30-day-trend update report |
| Mon May 19 – Mon May 26 | All | Continued live data, NYC pitch deck prep |
| Tue May 27 | Val | Flight to Belgrade |
| Late June | — | Agentic AI integration begins |
| Jun 27–28 | — | Biohackers World NYC launch |

# 11. Open Questions for Val

1.   Val's Oura Ring charger — procurement blocker, before May 7

2.   Wearable per cohort member — confirm what each of the 11 is wearing by May 8

3.   Methodical Achiever archetype FABs — need 10 FABs each for Grace, Jennifer, Madeline, Pamela, Donna

4.   Pamela's role overlap — cohort member AND staff (D0 sessions); how do we handle?

5.   Channel preference per cohort member — SMS / iMessage / WhatsApp / Email for nudges

6.   Time-zone handling — confirm all 11 in same zone for May 7–17

7.   End-of-day reports during Belgrade trip (May 27+) — Zakiy alone or backup support?

8.   Journal entry render order — ascending (recommend) or reverse?

# 12. Standing Rules

•   Row 1 Tile 1 = R&R (Readiness & Recovery)

•   51/49 Architecture — human authority on all judgment calls during beta

•   Beta uses simplified canon — not full FAB / QMQN / PQIS / ITB canon

•   All data writes to CosmosDB — Fortress architecture

•   Synthetic data tagged as synthetic

•   V-tag every captured data point per BETA-VTAG-001

# 13. Linked Documents

| Document | ID | Purpose |
| --- | --- | --- |
| Cohort FABs | BETA-FAB-COHORT-001 | 110 FABs across 6 archetypes |
| Universal Bookend | BETA-BOOKEND-001 | Warm-up + cool-down + Journal log spec |
| Day 1 Baseline JotForm | BETA-JF-BASELINE-001 | Chronotype + 25-Q personality |
| AM Daily JotForm | BETA-JF-AM-001 (v2) | 8 questions w/ productivity prediction |
| PM Daily JotForm | BETA-JF-PM-001 | 9 questions |
| Mid-Day Nudges | BETA-NUDGE-001 | 10 AM / 1 PM / 3:30 PM templates |
| V-Tag Mapping | BETA-VTAG-001 | Sub-JSON V1–V4 reference |
| 90-Day Profile Intake | BETA-INTAKE-001 | One-time deep intake (May 11) |
| Cohort JotForm Packets | BETA-JF-COHORT-001 | Per-person packets for all 11 |