BariAccess Beta

Zakiy Handoff Summary — May 7–17 Campaign Launch

| Document ID | BETA-HANDOFF-001 |
| --- | --- |
| From | Valeriu E Andrei MD, President |
| To | Zakiy Manigo, Lead Software Developer |
| Subject | Everything you need for the May 7–17 campaign |

Document ID: BETA-HANDOFF-001 | One-page priority guide

Use this as your build checklist for the next 24 hours

# 1. The 5-Step Job

This is what you need to do over the next 24 hours:

| # | Task | Done When |
| --- | --- | --- |
| 1 | Recreate the 3 JotForm templates in JotForm.com | Three form URLs exist |
| 2 | Configure your campaigns feature for all 12 cohort members | Campaign schedule active |
| 3 | Wire up the 3 mid-day text nudges (10 AM / 1 PM / 3:30 PM) | Nudge schedules saved |
| 4 | Set up CosmosDB containers per the V-Tag spec | Schemas created |
| 5 | Test fire one round on yourself before May 7 launch | One full day of data lands cleanly |

# 2. Files in Order of Priority

## Tier 1 — Build These Forms First (Must-Have for May 7)

| File | What It Is | Action |
| --- | --- | --- |
| BariAccess_Beta_JotForm_AM_Daily_TEMPLATE | 8-question morning form, ~2 min | Recreate in JotForm.com. Fires at wake-time. |
| BariAccess_Beta_JotForm_PM_Daily_TEMPLATE | 9-question evening form, ~3 min | Recreate in JotForm.com. Fires before bedtime. |
| BariAccess_Beta_JotForm_Baseline_TEMPLATE | Chronotype + personality, ~7 min | Recreate in JotForm.com. Fires once on Day 1 only. |

## Tier 2 — Wire Up the Nudges (Must-Have for May 7)

| File | What It Is | Action |
| --- | --- | --- |
| BariAccess_Beta_Nudge_Templates_2026-05-06 | 3 mid-day text nudges (10 AM / 1 PM / 3:30 PM) | Configure as SMS via campaigns. Reply parsing per spec. |

## Tier 3 — Reference Material (Use During Build)

| File | What It Is | Action |
| --- | --- | --- |
| BariAccess_Beta_VTag_Mapping_2026-05-06 | Which V-domain each Q/nudge feeds | Use for Sub-JSON encoding |
| BariAccess_Beta_Formula_Spec_2026-05-06 | Mood / F / C / LC_beta / E / Grit / SC formulas | Implement nightly compute |
| BariAccess_Beta_Build_Spec_2026-05-06 v3 | Master spec — read first if confused | Reference only |
| BariAccess_Beta_Cohort_FABs_2026-05-06 | All 110 FABs (12 people) | Load FABs into Routine Bookshelf |

## Tier 4 — Per-Cohort Packets (Reference, NOT For Re-Building)

12 packet files (one per cohort member). Use these as printout references for individuals — don't recreate 12 separate forms.

Important: Build the 3 templates ONCE. Use the campaign feature to fire the same form at all 12 cohort members.

## Tier 5 — Intake Forms (Send May 11, NOT May 7)

12 named intake files (one per cohort member). Send via email/web on May 11 — separate from the daily campaign.

# 3. The 12-Person Cohort

| # | Name | Archetype | Wake / Sleep |
| --- | --- | --- | --- |
| 1 | Val Andrei | Sedentary Executive (HQ, GLP-1) | 5:15 AM / 9 PM |
| 2 | Zakiy Manigo | Active Night-Shifter | 9:30 AM / 1:30 AM |
| 3 | Nikita Page | Sedentary Day / Active Night | 8 AM / 12:30 AM |
| 4 | Costin Peiu | Traveling Strategist (GLP-1) | 6:30 AM / 11 PM |
| 5 | Victor Savturev | IT & Data Integration | 7 AM / 11 PM |
| 6 | Isaiah DelRios | Sedentary Day / Active Night | 8 AM / 12:30 AM |
| 7 | Grace | Methodical Achiever | 7 AM / 10 PM |
| 8 | Jennifer Strong, NP | Methodical Achiever | 7 AM / 10 PM |
| 9 | Madeline DelRios | Methodical Achiever | 7 AM / 10 PM |
| 10 | Pamela Posner, RD | Methodical Achiever | 7 AM / 10 PM |
| 11 | Donna | Methodical Achiever | 7 AM / 10 PM |
| 12 | Lana | Embodied Practitioner (NEW) | TBD |

Lana is internal-only. No data shared with Prof. Ilić or PROFEX.

# 4. The Campaign Schedule

For each cohort member, fire these on a 10-day repeating schedule starting Thursday May 7, 2026:

| Time (cohort local) | What | Source File |
| --- | --- | --- |
| Wake + 30 min | AM JotForm | BETA-JF-AM-001 |
| 10:00 AM | FAB Check Nudge | BETA-NUDGE-001 §Nudge 1 |
| 1:00 PM | Productivity & Mood Nudge | BETA-NUDGE-001 §Nudge 2 |
| 3:30 PM | Lunch & Hunger Nudge | BETA-NUDGE-001 §Nudge 3 |
| ~1 hr before bedtime | PM JotForm | BETA-JF-PM-001 |

Campaign window: May 7 (Day 1) → May 17 (Day 11). Cohort embarks fully on May 17.

On May 11 (Day 5): Fire Day 1 Baseline JotForm + 90-Day Intake (one-time) to all 12.

# 5. CosmosDB Containers to Create

Per Formula Spec §10, you need these new containers (or extensions of existing):

•   mood_events — per mood capture from any source

•   fab_completion — per Bookend cool-down (already exists per BETA-BOOKEND-001)

•   jotform_events — per AM/PM submission

•   nudge_events — per nudge response

•   journal_entries — per cool-down (Reading B integration)

•   effort_daily_rollup — nightly compute (F, C, LC_beta, E, Mood, Grit_M, SC_beta)

•   disengagement_flags — when E<0.3 for 3d / E<0.2 for 5d / 7d no interaction

Every captured row carries the V-tag array per BETA-VTAG-001.

# 6. Hard Blockers Before May 7

| # | Blocker | Owner |
| --- | --- | --- |
| 1 | Val's Oura Ring charger (procurement) | Val |
| 2 | Wearable confirmation per cohort member | Val to check |
| 3 | Channel preference per person (SMS / iMessage / WhatsApp / Email) | Val to ask each |
| 4 | Time-zone confirmation for May 7–17 window | Val to check |
| 5 | GLP-1 status for new cohort members | Val to check |
| 6 | Lana's wake/sleep window (still TBD) | From her intake |

# 7. The 3 Things You Owe Val by Friday May 8

| # | Item | Format |
| --- | --- | --- |
| 1 | Confirmation that all 3 JotForms are built and live | URLs to test |
| 2 | Confirmation that campaigns are scheduled for all 12 | Screenshot of campaigns dashboard |
| 3 | One test cycle of your own data flowing through | One full day of records in CosmosDB |

# 8. Deliverables Val Owes You by Friday May 8

| # | Item | Status |
| --- | --- | --- |
| 1 | Grit Engine formula (multiplier rules + curve) | ✅ Delivered (BETA-FORMULA-001) |
| 2 | Effort Score formula | ✅ Delivered (BETA-FORMULA-001) |
| 3 | Mood scoring scale | ✅ Delivered (BETA-FORMULA-001) |
| 4 | 120 FABs for the cohort | ✅ Delivered (110 done, Lana's 10 pending intake) |
| 5 | V1–V4 mapping | ✅ Delivered (BETA-VTAG-001) |

# 9. Day 11 Deliverable (May 18) — What You Owe Val

A 30-day-trend update covering all 12 cohort members. Per Formula Spec §8, the report contains:

•   Activity summary (pulled from Journal entries)

•   HRV (where wearable data exists)

•   Behavioral consistency index (C from Formula Spec §3)

•   Schedule adherence (routine drift)

•   Sleep score (where available)

•   Nudge compliance rate

•   Productivity-prediction match rate (AM Q5 vs 1 PM Nudge Q1)

•   Effort Score (E) per cohort member

•   Stability Coefficient (SC_beta) per cohort member

•   Disengagement flags

This is what Val takes to Belgrade May 27.

# 10. Questions? Read In This Order

1.   BETA-FORMULA-001 (Formula Spec) — math

2.   BETA-VTAG-001 (V-Tag Mapping) — what tag goes where

3.   BETA-NUDGE-001 (Nudge Templates) — message text

4.   BETA-JF-AM-001 / BETA-JF-PM-001 / BETA-JF-BASELINE-001 (Form templates) — form content

5.   BariAccess_Beta_Build_Spec_2026-05-06 v3 (Master Spec) — everything else

If still confused: ping Val. Don't guess.